Corvit Systems – Android Mobile Application

WEEK 1 — Authentication + Project Setup

This week is basically laying the foundation so the whole thing doesn’t collapse like a cheap tripod.

Tasks

- Project Setup

  - Create Android project (Compose + Navigation)

  - Connect Firebase project

  - Setup Firestore + Storage structure

- Authentication Module

  - Login screen UI

  - Signup screen UI

  - Firebase Auth integration

  - Error handling (invalid email, wrong password)

  - Store user document in Firestore (name, email, userId)

- Navigation Flow

  - Splash screen

  - Route user → login/signup → home

Output at end of Week 1

- App opens → login → home screen

- Firebase fully connected

- Basic navigation ready

WEEK 2 — Courses (List + Details + Enrollment)

This is the week you build the “LMS feel” of the app.

Tasks

- Course List

  - Firestore fetching

  - Course cards UI (LazyColumn)

  - Loading + error states

- Course Details

  - Course header

  - Description

  - Curriculum list (text-based)

  - Trainer info

- Enrollment System

  - Enroll button functionality

  - Save enrollment to Firestore

  - Create “My Courses” screen

Output at end of Week 2

- User can browse courses

- User can view details

- User can enroll

- “My Courses” shows what they joined

WEEK 3 — Recorded Videos + Notifications + Profile

This is the week where things finally start looking like a real app.

Tasks

- Recorded Videos

  - Firebase Storage setup

  - Link video URLs in Firestore

  - ExoPlayer integration

  - Lecture list per course

- Notifications

  - Configure Firebase Cloud Messaging

  - Receive push notifications

  - Test sample notifications

- Profile Screen

  - Profile UI

  - Fetch user info

  - Edit name (optional photo)

  - Update Firestore

Output at end of Week 3

- Courses now have playable recorded lessons

- Push notifications working

- User can view/edit their profile

WEEK 4 — UI Polish + Testing + Stability

This is the week you stop the app from looking like a final-year project.

Tasks

- UI Cleanup

  - Colors

  - Spacing

  - Typography

  - Bottom navigation

  - Consistent design across screens

- App Stability

  - Fix crashes

  - Add loading states

  - Add error states

  - Handle no-internet gracefully

- Final Setup

  - App icon

  - Branding (logo, splash)

  - Internal testing & bug fixes

  - Prepare APK for soft launch

Output at end of Week 4

- A smooth, stable MVP

- Clean UI

- Everything from login → enrollment → videos works

- Ready for soft launch